EDUGENIE

Google Gemini Powered Learning Assistant

TITLE-WISE STORY DOCUMENTATION

Prepared from the supplied requirement screenshot and EduGenie project documentation

4 October 2026

# 1. Document Overview

This document converts the supplied EduGenie requirement/story titles into a structured, title-wise software story document. Each story contains its purpose, description, activities, acceptance criteria, and expected deliverables. The content is aligned with the supplied EduGenie documentation, which describes a FastAPI backend, Google Gemini integration, Jinja2 templates, HTML/CSS/vanilla JavaScript frontend, and five core learning functions.

## Project Summary

| Project | EduGenie – AI Learning Assistant |
| --- | --- |
| Backend | Python + FastAPI + Uvicorn |
| AI Integration | Google Gemini through google-genai |
| Frontend | HTML5 + CSS3 + Vanilla JavaScript |
| Templating | Jinja2 |
| Core Functions | Q&A, explanation, quiz, summarization, learning path |
| Configuration | .env environment variables |

# 1. Assign Stories

Story Purpose: Establish the set of implementation stories needed to develop the EduGenie learning assistant.

Story Description: Break the project requirements into clear development stories covering setup, AI model selection, backend modules/API, frontend interface, integration, local execution, testing, and future improvements.

## Requirements / Activities

Identify the major work areas from the supplied requirement list.

Keep each story independently understandable and traceable to a project activity.

Use the story titles as the high-level implementation sequence.

## Acceptance Criteria

All supplied story titles are represented in the documentation.

Each story has a clear purpose and implementation scope.

The stories collectively cover the complete development workflow.

## Expected Deliverables

Title-wise story documentation.

Traceable list of development activities.

# 2. Pre-requisites

Story Purpose: Prepare the development environment and required software/configuration before implementation.

Story Description: EduGenie requires Python 3.10+, the project dependencies, a Gemini API key, a configurable Gemini model, and a backend environment capable of running FastAPI with Uvicorn.

## Requirements / Activities

Install Python 3.10 or later.

Create/activate a project virtual environment.

Install dependencies from requirements.txt.

Configure GEMINI_API_KEY in .env.

Configure GEMINI_MODEL in .env.

Keep .env outside source control.

## Acceptance Criteria

Python and project dependencies install successfully.

The Gemini API configuration is available to the application.

The application can import the FastAPI app successfully.

## Expected Deliverables

Configured development environment.

requirements.txt installation.

.env configuration.

# 3. Workflow

Story Purpose: Define the end-to-end request and response flow between the browser, FastAPI backend, and Gemini.

Story Description: The browser receives the page from FastAPI/Jinja2, loads static CSS and JavaScript, sends JSON POST requests using fetch(), FastAPI validates the request, creates a task-specific prompt, calls Gemini through the reusable client, and returns JSON to the browser.

## Requirements / Activities

Load the EduGenie page through FastAPI/Jinja2.

Select a learning operation in the browser.

Validate user input on the client.

Send a JSON POST request to the selected API endpoint.

Generate a task-specific prompt.

Call Google Gemini through gemini_client.py.

Return and render the result in the interface.

## Acceptance Criteria

Each supported learning operation reaches the correct endpoint.

The backend returns a structured success/error response.

The frontend displays the returned result without a full page reload.

## Expected Deliverables

End-to-end request workflow.

Frontend-to-backend API interaction.

Gemini response rendering.

# 4. Select AI Models

Story Purpose: Define and configure the AI model strategy used by EduGenie.

Story Description: The supplied specification originally described Gemini 1.5 Pro for Q&A, summarization, quiz generation and learning paths, and LaMini-Flan-T5-783M for explanation. The current implementation instead uses one configurable Gemini model through GEMINI_MODEL for all five functions.

## Requirements / Activities

Identify the model requirements for each learning function.

Configure the active model through GEMINI_MODEL.

Use the Google Gemini client consistently across learning functions.

Document the difference between the original specification and current implementation.

## Acceptance Criteria

A valid Gemini model is configured.

The application can generate content using the configured model.

The implementation does not falsely claim that the separate LaMini model is currently active.

## Expected Deliverables

AI model configuration.

Documented model-selection decision.

Clear specification-versus-implementation note.

# 5. Module Implementation

Story Purpose: Implement the core educational capabilities of EduGenie.

Story Description: The five learning functions are Q&A, topic explanation, quiz generation, summarization, and learning-path recommendation. The original specification lists separate module files, while the analyzed current implementation consolidates feature logic in main.py and uses gemini_client.py as the Gemini wrapper.

## Requirements / Activities

Implement question answering at POST /qa.

Implement beginner-friendly explanations at POST /explain.

Implement quiz generation at POST /quiz.

Implement summarization at POST /summarize.

Implement learning recommendations at POST /learn/recommendations.

Use task-specific prompts for each function.

Validate quiz output for exactly three questions, four options, and a valid answer index.

## Acceptance Criteria

All five functions are accessible through the defined APIs.

Q&A returns an answer, explanation, and optional example.

Explanation is beginner-friendly and structured.

Quiz returns three MCQs with four options and valid answer indexes.

Summary is concise and revision-oriented.

Learning path contains prerequisites, levels, timeline, exercises/projects, and schedule.

## Expected Deliverables

Five working learning functions.

Task-specific prompts.

Quiz JSON validation.

# 6. Backend API with FastAPI

Story Purpose: Expose the learning functions through a clean REST API and serve the web application.

Story Description: FastAPI provides the main application, request validation, HTML serving, static file mounting, health checking, and five educational POST endpoints.

## Requirements / Activities

Create the FastAPI application.

Mount /static for CSS and JavaScript.

Configure Jinja2 templates.

Define the request model using Pydantic.

Provide GET / for the main page.

Provide GET /health for online status.

Provide POST /qa, /explain, /quiz, /summarize, and /learn/recommendations.

Handle Gemini/API errors safely.

## Acceptance Criteria

GET / renders index.html.

GET /health reports online status.

All five POST endpoints accept JSON text input.

Invalid or failed Gemini operations return an understandable error response.

The API is available through FastAPI's automatic /docs interface.

## Expected Deliverables

FastAPI backend.

REST endpoints.

Health endpoint.

Automatic API documentation.

# 7. Build Web Interface

Story Purpose: Create a simple browser interface through which learners can use every EduGenie capability.

Story Description: The frontend uses HTML5, CSS3, Jinja2 and vanilla JavaScript. The interface includes a header, hero area, learning-tool navigation, workspace, textarea, action button, response area, error area, clear control and copy control.

## Requirements / Activities

Build index.html using the supplied UI structure.

Load style.css and app.js from /static.

Provide controls for Q&A, explanation, quiz, summarization and learning path.

Show loading state during API requests.

Display success and error responses.

Support clear/reset and copy-to-clipboard.

Support Ctrl+Enter submission and character counting.

Escape HTML before rendering text.

## Acceptance Criteria

The interface loads successfully from GET /.

Each learning tool selects the correct endpoint.

Results appear without a full page reload.

The UI provides clear loading and error feedback.

The layout adapts to smaller screens.

## Expected Deliverables

index.html.

style.css.

app.js.

Responsive single-page learning interface.

# 8. Live Integration

Story Purpose: Connect the frontend, FastAPI backend, and Google Gemini service into one working application.

Story Description: Live integration verifies that browser requests reach FastAPI, FastAPI invokes the reusable Gemini client, and Gemini responses are returned and rendered in the browser.

## Requirements / Activities

Start the FastAPI application with Uvicorn.

Open the application in a browser.

Submit sample content through each learning tool.

Verify that each request reaches the corresponding endpoint.

Verify that Gemini generates the requested content.

Render the response in the frontend.

Verify quiz responses are parsed and displayed correctly.

## Acceptance Criteria

A browser request produces a backend response.

The backend successfully communicates with Gemini when valid API access is available.

The generated content is displayed in the UI.

Failures are surfaced through the application's error handling.

## Expected Deliverables

Integrated frontend/backend/AI workflow.

Verified API-to-Gemini communication.

Rendered AI results.

# 9. Run Locally

Story Purpose: Provide a repeatable local execution process for development and demonstration.

Story Description: The documented local workflow uses the backend directory, installed dependencies, environment variables, and Uvicorn to serve the application on localhost.

## Requirements / Activities

Open a terminal in the backend directory.

Install dependencies using python -m pip install -r requirements.txt.

Create .env with GEMINI_API_KEY and GEMINI_MODEL.

Verify import using python -c "from main import app; print(app)".

Start the server using uvicorn main:app --host 127.0.0.1 --port 8000 --reload.

Open http://127.0.0.1:8000.

Use /docs for interactive API testing.

## Acceptance Criteria

The application starts without an import error.

The home page is reachable on localhost.

The API documentation is reachable at /docs.

The health endpoint reports the application as online.

## Expected Deliverables

Local run procedure.

Local development server.

Browser-accessible EduGenie application.

# 10. Functional Testing

Story Purpose: Verify that each major EduGenie function behaves according to the documented expectations.

Story Description: Testing covers application import, page rendering, health status, all five learning APIs, frontend tool selection, quiz structure, and responsive behavior.

## Requirements / Activities

Test FastAPI app import.

Test GET /.

Test GET /health.

Test POST /qa.

Test POST /explain.

Test POST /quiz.

Test POST /summarize.

Test POST /learn/recommendations.

Verify quiz contains three questions and four options per question.

Verify responsive layout below 850px.

## Acceptance Criteria

FastAPI object loads successfully.

EduGenie interface renders.

Health status is returned.

All five learning functions return usable output.

Quiz answer indexes are valid.

Correct frontend endpoints are selected.

Responsive view changes to a single-column layout under 850px.

## Expected Deliverables

Functional test results.

API test coverage.

Frontend and responsive verification.

# 11. Future Enhancements

Story Purpose: Identify improvements that can move EduGenie from a lightweight local application toward a more complete learning platform.

Story Description: The supplied documentation identifies improvements for modularity, learner accounts, progress tracking, adaptive learning, multilingual and multimodal capabilities, integrations, and production operations.

## Requirements / Activities

Restore separate feature modules for maintainability.

Add authentication and learner profiles.

Persist quiz scores and learning progress.

Add dashboards, streaks, badges and adaptive learning.

Add multilingual support and voice interaction.

Support image/PDF input.

Integrate Moodle or Google Classroom.

Develop mobile/offline capabilities where appropriate.

Add monitoring, rate limiting and deployment configuration.

## Acceptance Criteria

Enhancements are planned without changing the documented current scope.

Production security and operational controls are identified before public deployment.

Future modules can be added without disrupting the five core learning functions.

## Expected Deliverables

Enhancement roadmap.

Scalability and maintainability plan.

Production-readiness plan.

# 12. Story-to-Feature Traceability

| Story | Primary Project Area |
| --- | --- |
| Assign Stories | Project work breakdown |
| Pre-requisites | Environment and configuration |
| Workflow | Browser → FastAPI → Gemini → Browser |
| Select AI Models | Gemini model configuration and strategy |
| Module Implementation | Q&A, explanation, quiz, summary, learning path |
| Backend API with FastAPI | REST API and application serving |
| Build Web Interface | HTML/CSS/JavaScript/Jinja2 UI |
| Live Integration | End-to-end frontend/backend/Gemini connection |
| Run Locally | Uvicorn localhost execution |
| Functional Testing | API, UI and responsive validation |
| Future Enhancements | Roadmap and production improvements |

# 13. Current Implementation Note

The supplied project documentation distinguishes the original specification from the current implementation. The specification describes separate feature modules and a hybrid Gemini/LaMini model strategy, whereas the current implementation consolidates the five learning routes in main.py and uses a single configurable Gemini integration through gemini_client.py. This documentation preserves that distinction rather than presenting the proposed architecture as already implemented.

# 14. Source Basis

Primary source: the supplied EduGenie project documentation and the attached requirement/story screenshot. The project documentation identifies EduGenie as a Google Gemini powered learning assistant and records the current backend, frontend, API endpoints, testing strategy, limitations, and enhancement roadmap.